## Slide 1: Systems Analysis & Design
K Anuradha
BSc (Hons) in Information Technology (KDU)
Masters in Information Systems Management (UOC)

## Slide 2: Planning Phase
Notes: Self Introduction of my self –
Give students some general guidelines – about KDU, their choice

## Slide 3: Project Identification & Initiation
Notes: Self Introduction of my self –
Give students some general guidelines – about KDU, their choice

## Slide 4: PROJECT IDENTIFICATION AND INITIATION
A project is identified when someone in the organization identifies a business need to build a system.
A need may surface when an organization identifies unique and competitive ways of using IT.
To leverage the capabilities of emerging technologies such as cloud computing, Web 2.0
Notes: Project identification and initiation is the first phase in the project management life cycle, where the need for a project is established, and the project is formally defined and authorized. This phase involves identifying the problem or opportunity, determining project feasibility, and securing stakeholder buy-in. Key activities include defining the project's purpose, scope, objectives, and high-level requirements, as well as identifying potential risks and stakeholders.
Here's a more detailed breakdown:
1. Project Identification:
Need Assessment:
This step involves identifying a problem or opportunity that a project could address. This could be a business need, a customer requirement, or a market opportunity.
Feasibility Study:
A feasibility study is conducted to determine if the project is viable and worthwhile. This includes assessing the technical, economic, and organizational feasibility.
Stakeholder Identification:
Identifying all individuals or groups who will be impacted by the project, both positively and negatively.
Initial Risk Assessment:
Identifying potential risks and challenges associated with the project.
2. Project Initiation:
Project Charter:
A formal document that authorizes the project and outlines its objectives, scope, and key deliverables.
Defining Objectives:
Setting clear, measurable, achievable, relevant, and time-bound (SMART) objectives for the project.
Defining Scope:
Clearly outlining the boundaries of the project, specifying what is included and excluded.
Developing a Business Case:
Justifying the project by outlining its benefits, costs, and risks.
Resource Planning:
Identifying the resources needed to complete the project, including personnel, budget, and equipment.
Importance of Project Initiation:
Establishes a solid foundation:
A well-defined initiation phase provides a clear roadmap for the rest of the project.
Reduces risk:
By identifying potential problems and risks early on, the initiation phase helps mitigate potential issues.
Ensures alignment:
The initiation phase ensures that all stakeholders are on the same page regarding the project's purpose, objectives, and scope.
Secures buy-in:
By involving stakeholders in the initiation phase, it fosters a sense of ownership and commitment to the project.

## Slide 5: Project sponsor
The project sponsor is a person (or group) who has an interest in the system’s success
The project sponsor will work throughout the SDLC to make sure that the project is moving in the right direction from the perspective of the business.
The project sponsor serves as the primary point of contact for the project team.
The size or scope of the project determines by the kind of sponsor that is involved.
Notes: A project sponsor is a senior-level individual or group who provides resources, support, and guidance to a project, ensuring its success and alignment with organizational goals. They are essentially the "owner" of the project, advocating for it and holding ultimate accountability for its outcomes.
When a strong business need for an information system is recognized, as a result of BPM
Small departmental system – might be sponsored by a single manager
Large organizational initiative – entire senior management team, even the CEO
Project to develop the iT infrastructure, Sponsorship from the IT depat

## Slide 6: (cont’d)
The business need drives the high-level business requirements for the system. Business requirements describe the reasons for developing the system and outline the benefits it will provide the organization
The project sponsor has the insights needed to determine the business value that will be gained from the system.
Tangible value can be quantified and measured easily (reduction in operating costs).
An intangible value results from an intuitive belief that the system provides important, but hard-to-measure benefits to the organization.

## Slide 7: Requirement Elicitation
Requirements Elicitation is about gathering information from stakeholders to understand project needs. Business Analysts talk to stakeholders to learn about these requirements. This process is called Elicitation or Requirement Gathering. It can be done through direct communication or research and experiments.
a) Planned Activities: These are structured, like workshops or experiments.
b) Unplanned Activities: These happen spontaneously, like informal talks with clients.
The following tasks are part of the Requirements Elicitation process:
c) Prepare for Elicitation: Understand the scope, choose techniques, and plan resources.
d) Conduct Elicitation: Gather information relevant to changes.
e) Confirm Elicitation Results: Check the accuracy of collected information.
Notes: The Business Analysis team should consider customer profiles, organisational structure, and project type when choosing elicitation techniques. Below are the most popular methods for gathering information from stakeholders and Subject Matter Experts.
1) Focus Group
Focus groups are similar to brainstorming sessions, where Analysts gather participants to define requirements when customers can't provide detailed feedback. Analysts use this method when existing documentation lacks important details.
Business Analysts also conduct focus groups with subject matter experts to uncover overlooked industry-specific insights. In these sessions, experts may reveal information about regulated industries that the Analyst has not previously considered.
2) Interviews
Interviews allow Analysts to ask key questions needed to create System Requirements Documents (SRD). Whether through one-on-one, structured interviews or virtual group meetings, Analysts gather important notes to complete the documentation.
Analysts typically begin with an initial interview with the product owner before speaking to other stakeholders. Effective interview questions help Analysts ask follow-up questions and gather enough details for the product teams.
3) Interface Analysis
A Business Analyst performs an interface analysis to compare requirements from existing systems with the new software being developed. This process helps product teams create better customer experiences.
By examining past interfaces, Analysts can develop a clear blueprint for User Interface (UI) and User Experience (UX) design. It's a widely used method to define user expectations and provide detailed, cross-referenced feedback for development.
Prototyping - enables efficient testing and collaboration with clients and customers. It allows Analysts to test software ideas and refine the requirements list based on responses. Prototyping is crucial in advancing software development.
Using prototypes and wireframes helps clients understand the project by providing visual examples. Prototypes offer a clear picture and can reveal overlooked user feedback during the Requirements Elicitation process.
5) Document Analysis
Document analysis of similar software can uncover specifications that may have been missed during other elicitation methods. Analysts review existing documentation to find relevant requirements for the new software being developed.
Studying existing software and documents helps identify missed features and tools during the software development process. This method ensures more complete and accurate requirements, working behind the scenes to avoid gaps.
Become an Agile expert with the BCS Foundation Certificate in Agileand empower your teams to achieve outstanding results!
6) Requirements Workshops
A requirements workshop allows Analysts to interview both users and stakeholders, promoting collaboration and clear communication. This approach helps gather more answers and engages all participants in the process.
The workshop enables Analysts to gather input from multiple participants, providing a clearer, more detailed picture of the project. It is a structured session designed to involve key stakeholders in the Requirements Elicitation process.
7) User Personas
An Analyst can use user personas to represent the customer’s perspective, helping to visualise the requirements for a successful project. Creating user personas also helps identify tasks needed to deliver, communicate insights, and influence development.
By planning and presenting customer perspectives, Analysts can turn ideas into clear requirements. They can clarify the system with visual tools and guide teams, acting as facilitators in the development process.
8) Stakeholder Analysis
Information is often gathered from stakeholder groups, where Analysts build relationships with end users to collect accurate data. Stakeholders can range from small groups to larger audiences, with many being end users.
Good Analysts meet with key stakeholder groups to gather a complete set of requirements. While end users provide valuable input, involving too many participants at once can lead to confusion. It's best to focus on smaller groups during stakeholder analysis for clearer results.
9) User Story Mapping
User stories are a method Analysts use to visually present information during meetings. By mapping user stories, Analysts connect relationships and act as facilitators, showing how requirements will meet identified needs.
Verification and approvals come after stakeholders understand the product. Analysts first grasp the requirements before modelling them. Insights from user stories can guide future interviews and discussions.
10) Observation
Observation, or job shadowing, allows Analysts to see objectives and ideas first-hand. Analysts use this method to gather examples of business processes, regulations, and key clients by shadowing staff to identify new requirements and preferences.
Observation is especially useful at the start of a project. It helps Analysts prepare resources, structure tasks, and gather focused input. The main benefits include first-hand understanding and early identification of potential risks.
Explore our Business Analysis Courses and learn how to turn insights into action for successful business outcomes.
11) Brainstorming
Brainstorming Sessions are a common technique in Business Analysis that gathers information from users, business owners, and employees. These sessions can take place in either informal or formal settings.
Analysts use brainstorming to understand business processes, needs, and objectives before focusing on user requirements. They bring together participants to discuss ideas and define the project scope during the initial session.
12) Survey/Questionnaire
Surveys and Questionnaires help Analysts gather data about common challenges faced by end users, such as issues with similar products or prototypes. These tools are used to explore complex or frequent problems customers experience.
Software Development relies on feedback from all involved parties. Expert Analysts create Surveys and Questionnaires for online data collection during the elicitation process. Validation of the software often comes through user acceptance, which surveys help define.
13) Reverse Engineering
A Business Analysis expert uses reverse engineering to uncover hidden requirements in projects, providing more context to the customer. Analysts identify existing processes, document them, and search for overlooked specifications in current software.
With expertise in elicitation techniques, Analysts can find potential requirements and address error-prone stakeholder needs. Reverse engineering requires advanced skills and more time, but it can result in a product that meets the needs of a wider audience.

## Slide 8: Feasibility Analysis

## Slide 9: FEASIBILITY ANALYSIS
Feasibility analysis guides the organization in determining whether to proceed with a project.
Feasibility analysis also identifies the important risks associated with the project that must be managed if the project is approved.

## Slide 10: (cont’d)
As with the system request, each organization has its own process and format for the feasibility analysis, but most include techniques to assess three areas:
  Technical feasibility
  Economic feasibility
  Organizational feasibility
The results of evaluating these three feasibility factors are combined into a feasibility study deliverable that is submitted to the approval committee at the end of project initiation.

## Slide 11: Technical Feasibility
Technical feasibility is the extent to which the system can be successfully designed, developed, and installed by the IT group.
It is, in essence, a technical risk analysis that strives to answer the question: “Can we build it?”

## Slide 12: (cont’d)
Risks can endanger the successful completion of a project. The following aspects should be considered:
  Users’ and analysts’ should be familiar with the application.
  Familiarity with the technology
  Project size
  Compatibility of the new system with the technology that already exists

## Slide 13: Economic Feasibility
Economic feasibility analysis is also called a cost-benefit analysis, that identifies the costs and benefits associated with the system.
This attempts to answer the question: “Should we build the system?”

## Slide 14: Cash Flow Analysis and Measures
IT projects involve an initial investment that produces a steam of benefits over time, along with some on-going support costs.
Cash flows, both inflows and outflows, are estimated over some future period.

## Slide 15
 | W0 | W1 | W2 | W3
Buying |  | 500/= | 2500/= | 5000/=
Sales |  | 1000/= | 5000/= | 12000/=
Setup | 5000/= |  |  | 
Profit for the week |  | 500/= | 2500/= | 7000/=
Actual Profit | (5000/=) | (4500/=) | (2000/=) | 5000/=

## Slide 16: Organizational Feasibility
Organizational feasibility of the system is how well the system ultimately will be accepted by its users and incorporated into the ongoing operations of the organization.
There are many organizational factors that can have an impact on the project, and seasoned developers know that organizational feasibility can be the most difficult feasibility dimension to assess.
In essence, an organizational feasibility analysis is to answer the question “If we build it, will they come?”

## Slide 17: (cont’d)
One way to assess the organizational feasibility is to understand how well the goals of the project align with the business objectives and organizational strategies.
A second way to assess the organizational feasibility is to conduct stakeholder analysis.
A stakeholder is a person, group, or organization that can affect a new system
- Project champion
- System users
- Organizational management
- Other stakeholders

## Slide 18: System Request
The document that describes the business reasons for building a system and the value that system is expected to provide.
The project sponsor usually completes this form as part of a formal system selection process within the organization.
Notes: The Business Analysis team should consider customer profiles, organisational structure, and project type when choosing elicitation techniques. Below are the most popular methods for gathering information from stakeholders and Subject Matter Experts.
1) Focus Group
Focus groups are similar to brainstorming sessions, where Analysts gather participants to define requirements when customers can't provide detailed feedback. Analysts use this method when existing documentation lacks important details.
Business Analysts also conduct focus groups with subject matter experts to uncover overlooked industry-specific insights. In these sessions, experts may reveal information about regulated industries that the Analyst has not previously considered.
2) Interviews
Interviews allow Analysts to ask key questions needed to create System Requirements Documents (SRD). Whether through one-on-one, structured interviews or virtual group meetings, Analysts gather important notes to complete the documentation.
Analysts typically begin with an initial interview with the product owner before speaking to other stakeholders. Effective interview questions help Analysts ask follow-up questions and gather enough details for the product teams.
3) Interface Analysis
A Business Analyst performs an interface analysis to compare requirements from existing systems with the new software being developed. This process helps product teams create better customer experiences.
By examining past interfaces, Analysts can develop a clear blueprint for User Interface (UI) and User Experience (UX) design. It's a widely used method to define user expectations and provide detailed, cross-referenced feedback for development.
4) Prototyping
Prototyping enables efficient testing and collaboration with clients and customers. It allows Analysts to test software ideas and refine the requirements list based on responses. Prototyping is crucial in advancing software development.
Using prototypes and wireframes helps clients understand the project by providing visual examples. Prototypes offer a clear picture and can reveal overlooked user feedback during the Requirements Elicitation process.
5) Document Analysis
Document analysis of similar software can uncover specifications that may have been missed during other elicitation methods. Analysts review existing documentation to find relevant requirements for the new software being developed.
Studying existing software and documents helps identify missed features and tools during the software development process. This method ensures more complete and accurate requirements, working behind the scenes to avoid gaps.
Become an Agile expert with the BCS Foundation Certificate in Agileand empower your teams to achieve outstanding results!
6) Requirements Workshops
A requirements workshop allows Analysts to interview both users and stakeholders, promoting collaboration and clear communication. This approach helps gather more answers and engages all participants in the process.
The workshop enables Analysts to gather input from multiple participants, providing a clearer, more detailed picture of the project. It is a structured session designed to involve key stakeholders in the Requirements Elicitation process.
7) User Personas
An Analyst can use user personas to represent the customer’s perspective, helping to visualise the requirements for a successful project. Creating user personas also helps identify tasks needed to deliver, communicate insights, and influence development.
By planning and presenting customer perspectives, Analysts can turn ideas into clear requirements. They can clarify the system with visual tools and guide teams, acting as facilitators in the development process.
8) Stakeholder Analysis
Information is often gathered from stakeholder groups, where Analysts build relationships with end users to collect accurate data. Stakeholders can range from small groups to larger audiences, with many being end users.
Good Analysts meet with key stakeholder groups to gather a complete set of requirements. While end users provide valuable input, involving too many participants at once can lead to confusion. It's best to focus on smaller groups during stakeholder analysis for clearer results.
9) User Story Mapping
User stories are a method Analysts use to visually present information during meetings. By mapping user stories, Analysts connect relationships and act as facilitators, showing how requirements will meet identified needs.
Verification and approvals come after stakeholders understand the product. Analysts first grasp the requirements before modelling them. Insights from user stories can guide future interviews and discussions.
10) Observation
Observation, or job shadowing, allows Analysts to see objectives and ideas first-hand. Analysts use this method to gather examples of business processes, regulations, and key clients by shadowing staff to identify new requirements and preferences.
Observation is especially useful at the start of a project. It helps Analysts prepare resources, structure tasks, and gather focused input. The main benefits include first-hand understanding and early identification of potential risks.
Explore our Business Analysis Courses and learn how to turn insights into action for successful business outcomes.
11) Brainstorming
Brainstorming Sessions are a common technique in Business Analysis that gathers information from users, business owners, and employees. These sessions can take place in either informal or formal settings.
Analysts use brainstorming to understand business processes, needs, and objectives before focusing on user requirements. They bring together participants to discuss ideas and define the project scope during the initial session.
12) Survey/Questionnaire
Surveys and Questionnaires help Analysts gather data about common challenges faced by end users, such as issues with similar products or prototypes. These tools are used to explore complex or frequent problems customers experience.
Software Development relies on feedback from all involved parties. Expert Analysts create Surveys and Questionnaires for online data collection during the elicitation process. Validation of the software often comes through user acceptance, which surveys help define.
13) Reverse Engineering
A Business Analysis expert uses reverse engineering to uncover hidden requirements in projects, providing more context to the customer. Analysts identify existing processes, document them, and search for overlooked specifications in current software.
With expertise in elicitation techniques, Analysts can find potential requirements and address error-prone stakeholder needs. Reverse engineering requires advanced skills and more time, but it can result in a product that meets the needs of a wider audience.

## Slide 19: Elements of System Request Form
The sponsor describes the person who will serve as the primary contact for the project
the business need presents the reasons prompting the project.
The business requirements of the project refer to the business capabilities that the system will need to have.

## Slide 20: (cont’d)
The business value describes the benefits that the organization should expect from the system.
Special issues are included on the document as a catchall category for other information that should be considered in assessing the project.

## Slide 21: (cont’d)
The completed system request is submitted to the approval committee for consideration.
The committee reviews the system request and makes an initial determination of whether to investigate the proposed project or not.
If so, the next step is to conduct a feasibility analysis.

## Slide 22
Element | Description | Examples
Project Sponsor | The person who initiates the project and who serves as the primary point of contact for the project on the business | Several members of the finance department , Vice president of marketing, IT manager , Steering committee , CIO, CEO
Business Need | The business-related reason for initiating the system | Increase sales , Improve market share , Improve access to information , Improve customer service , Decrease product defects , Streamline supply acquisition processes
Business Requirements | system will provide | Provide onIine access to information , Capture customer demographic information, Include product search capabilities, Produce management reports Include online user support
Business Value | The benefits that the system will create for the organization | 3% increase in sales , 1% increase in market share , Reduction in headcount by 5*FTEs , $200,000 cost savings from decreased supply costs, $150,000 savings from removal of existing system
Special Issues or Constraints | Issues that are relevant to the implementation of the system that need to be known by the approval committee | Government Deadline for May 30 , System needed in time for the Christmas holiday season , Top-level security clearance needed by project team to work with data

## Slide 23: Business Process Management (BPM)
Nowadays many new IS projects grow out of BPM.
BPM is a methodology used by organizations to continuously improve end-to-end business processes.
Notes: The process of investigating and learning about a system's requirements from users, clients, and other stakeholders is known as requirements elicitation. Requirements elicitation in software engineering is perhaps the most difficult, most error-prone, and most communication-intensive software development.

## Slide 24: BPM Process
Defining and mapping the steps in a business process.
Creating ways to improve on the steps in the process that add value
Finding ways to eliminate or consolidate steps in the process that do not add value
Creating and adjusting electronic workflows to match the improved process maps.

## Slide 25: (cont’d)
Business process automation (BPA) – technology components are used to complement or substitute manual process.
Business process improvement (BPI) – creating new, re-designed processes to improve the workflows, and/or utilizing new technologies enabling new process structures.
Business process reengineering (BPR) – changing the fundamental way in which the organization operate.
Notes: BPA - Give examples – Ledgering, stock control (last step from previous slide)
BPI – (2,3,4 from below slide) – easy shopping – Virtual groceries
Improve efficiency – doing things right
Improve effectiveness – doing the right things
BPR – Need of the complete revamping of the org,s business processes.

## Slide 26: SUMMARY
Project Identification and Initiation recognize a business need that can be satisfied through the use of information technology.
System Request describes the business value for an information system.
A Feasibility Analysis is used to provide more detail about the risks associated with the proposed system.